**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/02/2017

End time: 13:20, 02/02/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Researched Gulp and started to set up host.
* What is planned to be done until the next scrum meeting?
* Have Gulp ready to start the server
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Read Nodejs + MongoDB
* What is planned to be done until the next scrum meeting?
* Implement nodejs and mongoDB environment
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:30, 02/03/2017

End time: 21:45, 02/03/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Gulp is pretty much set up.
* What is planned to be done until the next scrum meeting?
* Start a test page to test out Gulp
* What are the hurdles?
* Learning curve

Jonathan Beltran:

* What was done since the last scrum meeting?
* Implement MongoDB and learning mongoose
* What is planned to be done until the next scrum meeting?
* Make mongoose schemas
* What are the hurdles?
* Different OS environments

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/04/2017

End time: 13:20, 02/04/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Successfully hosted page with gulp and node
* What is planned to be done until the next scrum meeting?
* Improve the structure of the project
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Read MongoDB and mongoose documentation
* What is planned to be done until the next scrum meeting?
* Implement mongoose query
* What are the hurdles?
* Implementation

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/07/2017

End time: 13:20, 02/07/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Server is successfully hosted with gulp watching
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Create table for Login
* What is planned to be done until the next scrum meeting?
* Implement Login
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/08/2017

End time: 21:20, 02/08/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research UI Design
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Login implemented, testing encryption
* What is planned to be done until the next scrum meeting?
* Research standard encryption practice
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/09/2017

End time: 13:20, 02/09/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research UI Design
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Create role specific schemas
* What is planned to be done until the next scrum meeting?
* Continue working on encryption
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/10/2017

End time: 21:20, 02/10/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research UI Design
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* The UI needs to be clean but we have too many info to show

Jonathan Beltran:

* What was done since the last scrum meeting?
* Implemented password hashing
* What is planned to be done until the next scrum meeting?
* Login with username or email
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/11/2017

End time: 13:20, 02/11/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research UI Design
* What is planned to be done until the next scrum meeting?
* Have a plan for UI
* What are the hurdles?
* The UI needs to be clean but we have too many info to show

Jonathan Beltran:

* What was done since the last scrum meeting?
* Implemented Unique keys for database query
* What is planned to be done until the next scrum meeting?
* Implement login through facebook/google
* What are the hurdles?
* Unknown passport implementation

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/14/2017

End time: 13:20, 02/14/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished UI research
* What is planned to be done until the next scrum meeting?
* Start to do navigation bar
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Starting working on real-time requirement
* What is planned to be done until the next scrum meeting?
* Login UI + more work on sockets
* What are the hurdles?
* Google/facebook login postponed

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/15/2017

End time: 21:20, 02/15/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished basic UI design for navigation bar.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Implemented login with username OR email
* What is planned to be done until the next scrum meeting?
* Continued work on sockets and login UI
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/16/2017

End time: 13:20, 02/16/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished UI implementation
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Initiated a socket server with a test route
* What is planned to be done until the next scrum meeting?
* Finish Login UIs
* What are the hurdles?
* Writing socket as a singleton

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/17/2017

End time: 21:20, 02/17/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Found color and UI was not satisfying
* What is planned to be done until the next scrum meeting?
* Refactor UI
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Wrote a service in angular as a wrapper for the socket
* What is planned to be done until the next scrum meeting?
* Implement the sockets throughout different controllers
* What are the hurdles?
* Login logic for UI not finished

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/18/2017

End time: 13:20, 02/18/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Included Bootstrap and refactored UI
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Previous Login routes updated for now UI
* What is planned to be done until the next scrum meeting?
* Continue refactoring of login server logic
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/21/2017

End time: 13:20, 02/21/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Implemented the Purchasers/Items/Consumers cards.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Finished new server routes and controllers for login
* What is planned to be done until the next scrum meeting?
* Continued research into rooms and namespaces for sockets
* What are the hurdles?
* Securing socket connection

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/22/2017

End time: 21:20, 02/22/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Created the front end logic for clicking a past trip to show Purchasers/Items/Consumers cards.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Implementing dynamic room/namespaces in sockets
* What is planned to be done until the next scrum meeting?
* Design interaction between users
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/23/2017

End time: 13:20, 02/23/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Implemented the mouseenter and mouseleave functionality on icons.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Login now shows/hides on correct sequence
* What is planned to be done until the next scrum meeting?
* Fix server messages
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/24/2017

End time: 21:20, 02/24/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Implement AddTrip button and created some test data
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* The state of the website is preserved even through reload
* What is planned to be done until the next scrum meeting?
* Appropriate messages from the server on errors
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/25/2017

End time: 13:20, 02/25/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Implemented JoinRoom functionality when clicking add button for testing.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Refactor angular controllers
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/28/2017

End time: 13:20, 02/28/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Add detail panel for items
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Angular controllers now has socket service
* What is planned to be done until the next scrum meeting?
* Use socket service throughout webpage
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/01/2017

End time: 21:20, 03/01/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Found some issues with the current implementation.
* What is planned to be done until the next scrum meeting?
* Refactor current page logic so that item detail works properly.
* What are the hurdles?
* Javascript object references

Jonathan Beltran:

* What was done since the last scrum meeting?
* Implemented socket and storage service
* What is planned to be done until the next scrum meeting?
* Work on asynchronous callbacks
* What are the hurdles?
* Learning promises

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/02/2017

End time: 13:20, 03/02/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Did some refactoring for the amountSpent calculation
* What is planned to be done until the next scrum meeting?
* Finish refactoring for the amountSpent calculation
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Started creating an email service
* What is planned to be done until the next scrum meeting?
* Research on how to write emails with html
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/03/2017

End time: 21:20, 03/03/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished moenySpent ng-model implementation
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Found several repositories with example emails
* What is planned to be done until the next scrum meeting?
* Design the GoDutch Email
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/04/2017

End time: 13:20, 03/04/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished item detail implementation
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Ran into issues authenticating Email Service
* What is planned to be done until the next scrum meeting?
* Postponing Email for token based authentication
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/07/2017

End time: 13:20, 03/07/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Created a parser to interpret trip model passed from front end.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* New implementation works but has error on client-side
* What is planned to be done until the next scrum meeting?
* Research how to prevent these errors from occuring
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/08/2017

End time: 21:20, 03/08/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Created test data based on new front end logic.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* New library which handles JWT auth is not working well
* What is planned to be done until the next scrum meeting?
* Try and implement an in-house auth system
* What are the hurdles?
* Research on how sockets.io can be used for authentication

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/09/2017

End time: 13:20, 03/09/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Successfully sent created trip model to back end and performed calculation.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Could not resolve a valid method for authentication
* What is planned to be done until the next scrum meeting?
* Begin work on assets for GoDutch
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/10/2017

End time: 21:20, 03/10/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Created UI for calculation result display
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Finish up with testing of the new socket routes
* What is planned to be done until the next scrum meeting?
* Complete the refactoring of the API routes
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/11/2017

End time: 13:20, 03/11/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Prepare documentation for this sprint.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Finished working on diagrams for the refactoring
* What is planned to be done until the next scrum meeting?
* Finish the email implementation which didn’t make it into this sprint
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/20/2017

End time: 21:20, 03/20/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Started object storage refactoring
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Look for people who have similar error on email authentication
* What is planned to be done until the next scrum meeting?
* Send simple plain text email
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/21/2017

End time: 13:20, 03/21/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research javascript promise
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Finally sent first email from node server to my email using my email
* What is planned to be done until the next scrum meeting?
* Create a configuration file for people to use their email has the sender
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/22/2017

End time: 21:20, 03/22/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research javascript promise
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Work on generating invite link using only the email
* What is planned to be done until the next scrum meeting?
* Create a valid and secure hashing
* What are the hurdles?
* Think of information which only the server would know

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/23/2017

End time: 13:20, 03/23/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Implement promises for object storage
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Started sending HTML in the email body
* What is planned to be done until the next scrum meeting?
* Finished with email implementation, begin work on the other tabs
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/24/2017

End time: 21:20, 03/24/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Implement promises for object storage
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Started working on the Contact Us Page
* What is planned to be done until the next scrum meeting?
* Adding Front-End Logic for tab switching
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/25/2017

End time: 13:20, 03/25/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finish object storage refactoring for saving trips
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Finish making dummy pages for Home and About
* What is planned to be done until the next scrum meeting?
* Write the HomePage
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/27/2017

End time: 21:20, 03/27/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research in auto saving
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Began implementing homepage
* What is planned to be done until the next scrum meeting?
* Add a changelog to homepage
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/28/2017

End time: 13:20, 03/28/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Start to implement saving throttle
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Homepage changelog is much harder than anticipated, won’t be implemented in this sprint
* What is planned to be done until the next scrum meeting?
* Make basic homepage and put resources into functionality
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/29/2017

End time: 21:20, 03/29/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished implementation of saving throttle
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Started working on the about page
* What is planned to be done until the next scrum meeting?
* Need to think about central theme for the page
* What are the hurdles?
* Logo Design, CSS, etc.

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/30/2017

End time: 13:20, 03/30/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research in concurrency issue
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Implementation for joining trips is almost finished, started working again on generating links
* What is planned to be done until the next scrum meeting?
* Create the user account in the invite function and use the salt for a hash
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/31/2017

End time: 21:20, 03/31/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Started working on joining other users’ trips.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Successfully created a hash, and successfully decrypted the hash
* What is planned to be done until the next scrum meeting?
* Think about the requirements I need to validate the email link
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 04/01/2017

End time: 13:20, 04/01/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research in ng-model binding auto change
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Added a standard Crypt/Decrypt route to the sockets
* What is planned to be done until the next scrum meeting?
* When a user gets invited, an entry for them will be created in the database
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 04/03/2017

End time: 21:20, 04/03/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished implementation of joining trip
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Creating necessary info that the page needs on login once a user clicks on the link
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 04/04/2017

End time: 13:20, 04/04/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Started working on socket room broadcast
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Start working on the authentication process through sockets.io
* What is planned to be done until the next scrum meeting?
* Add an authentication route
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 04/05/2017

End time: 21:20, 04/05/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Refactor socket.io
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Asynchronous issues with login, implemented a promise in the front-end
* What is planned to be done until the next scrum meeting?
* Successfully authenticate a token from the socket
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 04/06/2017

End time: 13:20, 04/06/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Research in socket.io
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Research how to decrypt a JWT
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 04/07/2017

End time: 21:20, 04/07/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished socket.io refactoring
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Found library with decrypted a JWT and integrated it into the IO server
* What is planned to be done until the next scrum meeting?
* Get necessary user info needed by the project
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 04/08/2017

End time: 13:20, 04/08/2017

Zhenglin Pan:

* What was done since the last scrum meeting?
* Finished broadcasting and updating view for other users
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jonathan Beltran:

* What was done since the last scrum meeting?
* Auth implemented using sockets.io
* What is planned to be done until the next scrum meeting?
* What are the hurdles?